Form 1

Capstone Design Proposal

Mobile Sales Canvassing Application

GROUP MEMBER:

| No. | Student Name | Student ID | Study Program |
| --- | --- | --- | --- |
| 1. | Dannis Surya Ridfan | 001202300188 | IT (Cyber Security) |
| 2. | Pieter Utomo Wijaya | 001202300096 | IT (Cyber Security) |
| 3. | Muhammad Ibnul Aroby | 001202300086 | IT (Cyber Security) |

Advisor : Abdul Ghofir

Submitted for

Capstone Design Project

to Faculty of Computer Science

President University

TABLE OF CONTENT

STATEMENT OF ORIGINALITY

In my capacity as an active student at President University and as the author of the Capstone Design Project stated below:

Name			: 1. Dannis Surya Ridfan – 001202300188

2. Pieter Utomo Wijaya – 001202300096

3. Muhammad Ibnul Aroby – 001202300086

Faculty			: Computer Science

I hereby declare that my Capstone Design Project entitled “Implementation of Smart Human Resource Management with GPS-Integrated Mobile Application Tracking” is to the best of my knowledge and belief, an original piece of work based on sound academic principles. If there is any plagiarism detected in this final project, I am willing to be personally responsible for the consequences of these acts of plagiarism and will accept the sanctions against these acts in accordance with the rules and policies of President University.

I also declare that this work, either in whole or in part, has not been submitted to another university to obtain a degree.

Cikarang, ………. 2026

| Signer 1 | Signer 2 | Signer 3 |
| --- | --- | --- |
| Student Name – NIM | Student Name – NIM | Student Name – NIM |

Mobile Sales Canvassing Application

Approved:

| Lecturers Name Capstone Advisor | {Head of Study Program Name} Program Head of XX |
| --- | --- |

Prof. Dr. Ir. Wiranto Herry Utomo, M.Kom.

Dean of Faculty of Computer Science

A. PROBLEM FORMULATION

- Background of the Problem

The Fast-Moving Consumer Goods (FMCG), pharmaceutical, and distribution industries operate in a fiercely competitive environment where field sales execution is the primary engine for revenue generation and market penetration. The traditional model of sales canvassing is characterized by manual, paper-intensive processes that have remained largely unchanged for decades. Sales representatives embark on daily routes with physical order books, printed price lists, and manual calculation sheets. This archaic methodology is fraught with systemic inefficiencies that cascade throughout the organization, creating a significant drag on productivity, accuracy, and strategic agility.

The core of the problem lies in the complete disconnect between field activities and centralized business systems. When a sales representative visits a retail outlet, they lack real-time access to critical data. They cannot instantly verify the distributor's stock level for a particular SKU, leading to promises that cannot be fulfilled. They must manually calculate complex, tiered trade promotion schemes ("Buy 12 Get 1 Free," value-based discounts), a process prone to human error that can result in revenue leakage or customer disputes. Customer credit limits and outstanding balances are often checked via memory or a separate, outdated report, increasing the risk of bad debt.

From a managerial perspective, this disconnect creates a black box. Supervisors and sales managers have no visibility into whether planned visits are actually occurring, if they are happening at the correct location and time, or how much time is spent productively versus in transit. Performance data is historical, aggregated at the end of the week or month from manually compiled sheets, making it useless for timely intervention or coaching. Inventory management becomes reactive, as stock-outs at the distributor or retail level are only discovered after they have already impacted sales. Furthermore, the inability to capture competitor activity, planogram compliance, and point-of-sale material (POSM) placement in a structured, auditable way deprives the company of crucial market intelligence needed to outmaneuver competitors.

Attendance The modern workforce and market demands also expose another critical flaw: dependency on constant connectivity. Vast areas, especially in emerging markets or rural trade routes, suffer from poor or non-existent internet coverage. Traditional mobile solutions that require always-on connectivity render the sales force impotent in these regions, forcing a fallback to paper and creating a massive data synchronization backlog and integrity issue when connectivity is restored.

This culmination of manual processes, data silos, lack of real-time visibility, and connectivity dependence results in quantifiable business losses: decreased sales force productivity, suboptimal outlet coverage, high order error rates, inefficient inventory management, delayed revenue recognition, and ultimately, a diminished competitive position in the market.

- Problem from a Customer Perspective

As The term "customer" in this context encompasses all primary users of the sales ecosystem: the field sales personnel, their supervisors, and the managerial/back-office staff. Each experiences the problem differently.

- For the Sales Representative (Mobile User): "My job is to sell and build relationships, but I feel like an accountant and data entry clerk. I waste over two hours each day on manual calculations, deciphering promotion flyers, and filling out triplicate order forms. I often arrive at an outlet only to find out the key product I planned to push is out of stock at the warehouse, making my pitch irrelevant. If I make a calculation error on a complex discount, it comes out of my commission. In remote areas, my company-issued tablet is just a heavy paperweight because the sales app doesn't work offline. I have no intelligent routing, so I spend excessive time and fuel driving between distant outlets. My performance is judged on data I manually submit, which feels unfair and opaque."

- For the Sales Supervisor (Mobile & Web User): "I am responsible for the performance of 10 representatives, but I am managing blindly. I have to trust that the visit reports they submit are accurate. I cannot verify their location in real-time. When I receive a consolidated sales report every Friday, it's too late to correct that week's poor performance in a specific territory. If I want to understand why a new product launch is failing, I have to physically visit stores myself because there's no systematic way for my team to capture shelf-share data or competitor activity. My role is more about administrative verification than proactive sales leadership and coaching."

- For the Sales Manager/Distributor Admin (Web/Admin User): "I am making million-dollar inventory and promotional budget decisions based on data that is 7-10 days old. I have no real-time pulse on sales velocity, which makes demand forecasting and production planning a guessing game. I cannot track the return on investment for trade promotions as they happen. Reconciling payments from hundreds of outlets against manually written receipts is a nightmare for my finance team. The lack of integration between field data and our central ERP means every order must be re-keyed, introducing errors and delays in invoicing and dispatch. We are operating with high costs and low agility."

- Problem Statement

The The current field sales operation is fundamentally impaired by its reliance on disjointed, manual, and non-digitized processes, leading to an inefficient, error-prone, and non-transparent ecosystem. The absence of a unified, mobile-first, and offline-capable sales canvassing platform results in:

- Severely diminished field productivity due to excessive time spent on administrative tasks, non-optimized travel, and inability to access critical information at the point of sale.

- Unverifiable and inefficient field execution caused by a lack of GPS-validated activity tracking, intelligent route planning, and real-time performance monitoring.

- Operational paralysis in low-connectivity areas, excluding significant market segments and creating data integrity challenges, thereby limiting market reach and growth potential.

- Objective

The The Mobile Sales Canvassing Application is a mobile-first sales solution designed to digitally transform and integrate the end-to-end field sales process. The application enables sales teams to conduct outlet visits, place orders, monitor stock availability, perform merchandising activities, and track sales performance in real time, both online and offline, with seamless integration to the ERP system.

The application is used by field teams—including Sales Representatives, Sales Supervisors, and Merchandisers—through mobile devices, while management and back-office teams access a web-based portal for data management, analytics, and operational monitoring. The system is supported by multi-layered security features such as secure authentication, role-based access control, and device binding to ensure data protection and operational compliance.

To Enforce Accountability and Optimize Field Movement: Implement a robust location intelligence framework featuring GPS-based route optimization, geo-fenced outlet check-in/check-out validation, and real-time field tracking to ensure planned coverage is achieved, travel efficiency is maximized, and field activities are verifiable.\.

The web-based administrative portal delivers real-time dashboards and analytical reports covering sales performance, target achievement, outlet coverage, and field execution effectiveness. Overall, the solution improves sales force productivity, enhances market coverage, reduces transactional errors, and provides accurate business visibility to support data-driven decision-making

B. PROBLEM ANALYSIS

- Aspect 1: Technological Constraints and Zero-Cost Development Mandate
This project is bound by a stringent requirement for zero financial expenditure on software licensing, proprietary development tools, or cloud infrastructure at the prototype stage. The solution must be conceived and built entirely using open-source technologies and existing internal development resources. This imposes significant architectural considerations. The technology stack must be carefully selected: a framework like Laravel (PHP) for the backend API and web admin panel due to its robustness and zero cost; a cross-platform mobile framework like Flutter (Dart) or React Native (JavaScript) to develop for both Android and iOS from a single codebase, avoiding separate native development costs; and MySQL as the relational database. The challenge extends beyond mere selection. The architecture must be designed for efficiency and scalability within these constraints. For instance, handling real-time GPS tracking data streams, managing large offline data caches on mobile devices, and implementing a reliable sync mechanism without expensive third-party services requires innovative and lean engineering. Furthermore, the system's security model—encompassing user authentication, data encryption at rest and in transit, and secure API communication—must be implemented using robust, open-source libraries without compromising integrity due to budget limitations.

- Aspect 2: Diverse User Personas and Complex Usability Requirements
The application caters to distinctly different user personas with varying literacy levels, primary goals, and technological comfort. The Sales Representative needs a fast, simple, and guided interface that minimizes taps and allows rapid order entry, often in busy, distracting environments. The Sales Supervisor requires a balanced mobile view for monitoring and a richer web dashboard for analysis. The System Administrator and Sales Manager operate almost exclusively in a complex web environment for configuration and deep analytics. Designing a cohesive user experience (UX) that satisfies all these users without confusing any is a paramount challenge. The mobile UI must employ clear visual hierarchies, intuitive navigation, and context-sensitive actions. It must be tested on devices with smaller screens and potentially lower resolution. The offline usability adds another layer: users must clearly understand what data is available offline, what actions are queued, and the status of synchronization. A poor UX will lead to low adoption, data entry errors, and ultimately, project failure, regardless of technical sophistication.

- Aspect 3: Data Integrity, Real-Time Synchronization, and System Integration Complexity
Perhaps the most technically demanding aspect is ensuring a seamless, accurate, and reliable flow of data across a potentially unstable network connecting mobile devices and a central server. This problem has multiple dimensions:

- Offline-Online Data Synchronization: The application must maintain a full-function local database on the mobile device. When a user takes an order offline, it must be stored locally. Later, when connectivity resumes, this data must be synced to the central server. The system must handle "conflicts" intelligently—for example, if a product price was updated on the server while the rep was offline, how is the offline order reconciled? A robust sync protocol with unique transaction IDs, versioning, and clear conflict-resolution rules (e.g., "server wins" for master data, "manual review" for orders) is essential.

- Real-Time vs. Near-Real-Time Requirements: While live GPS tracking for supervisors demands near real-time data streaming, other functions like daily sales totals can tolerate slight delays. The system architecture must differentiate between these needs to optimize server load and data usage costs for the end-user.

- Integration with External Systems (ERP): For the application to deliver maximum value, it cannot be a data silo. It must be designed with integration points to existing Enterprise Resource Planning (ERP) or accounting systems. This involves defining clean API contracts for master data (product list, prices, customer accounts) flowing downstream to the app and transactional data (orders, payments) flowing upstream to the ERP for invoicing and inventory deduction. This requires a deep understanding of data models and business processes in both systems.

C. SOLUTION SELECTION & SCENARIOS

Alternative Solution 1: Geofocused Field Force Monitoring System

This solution takes a "governance-first" approach, prioritizing the monitoring and control of the field team's physical activities. Its core features would be built around advanced location services. It would include sophisticated Daily Visit Planning with AI-driven Route Optimization to minimize travel distance. Check-In/Check-Out would be strictly enforced via high-precision Geo-Fencing, with tamper detection for mock GPS apps. Supervisors would have a live map with Real-Time Tracking and Route Replay. The system would generate strong analytics on outlet coverage, visit frequency, and time-on-site. However, its functional scope would be limited. Order taking might be a simple text note or photo of a paper order, with no calculation engine. Stock checks would be manual entries. This solution solves the "where are they?" problem brilliantly but does little to help the rep sell more effectively or ensure order accuracy.

Alternative Solution 2: Advanced Sales Enablement and Ordering Platform

This solution flips the focus, empowering the sales representative with tools to be a better seller. It would feature a rich, image-based Product Catalog with powerful search and favorites. The Order Taking System would be its centerpiece, handling Sales Orders, Pre-orders, Returns, and FOC (Free-of-Charge) with flawless Auto Calculation of complex multi-level discounts and Buy X Get Y schemes. It would include a Real-Time Stock Management module showing distributor and van inventory. A Promotions engine would push targeted offers to reps. For management, it would provide excellent sales analytics. However, field discipline would be a secondary concern. Visit tracking might be a simple manual log. There would be no GPS validation of visits or optimized routing, trusting the rep to manage their own schedule. This solution makes the rep more effective at the point of sale but does not ensure they are visiting the right outlets at the right time.

Alternative Solution 3: The Integrated Field Sales Excellence Platform (Proposed Solution)

This solution represents a holistic synthesis, designed to excel in both field force management and sales execution. It is a unified platform comprising seven interconnected modules that digitally replicate the entire field sales value chain:

- Intelligent Visit & Route Management: Auto-generated plans, GPS optimization, geo-fenced check-in/out, missed visit tracking.

- Comprehensive Outlet Management: A 360-degree customer profile with credit data, mapping, and approval workflows for new outlets.

- Precision Order Management: A full-featured order module with all order types, auto-pricing, scheme application, and digital signatures.

- Multi-Tier Inventory Visibility: Real-time views into distributor stock, van inventory (for van sales), and captured outlet shelf stock, including competitor tracking.

- Dynamic Promotions Engine: Manages quantity-based, value-based, time-bound, and outlet-specific promotions with automatic application.

- Collection & Performance Tracking: Tracks outstanding balances, facilitates digital payments (cash, UPI, etc.), and monitors sales/collection targets.

- Merchandising & Audit Toolkit: Enables structured audits for planogram compliance, shelf share, and POSM placement with photo evidence and scoring.
All this is underpinned by a Full Offline Mode with robust Auto Sync and served to management through a powerful Web Admin Portal for analytics, configuration, and master data management.

Solution Selection

After rigorous analysis, Alternative Solution 3 is unequivocally selected as the optimal path for this capstone project. While Solutions 1 and 2 address significant pain points in isolation, they fail to provide the transformational impact required. Solution 1 risks creating an oppressive "big brother" tool that monitors without enabling, likely facing resentment from the sales force. Solution 2 risks increasing sales but with potentially undisciplined, unverifiable field coverage and poor inventory feedback.

Solution 3 succeeds because it creates a virtuous cycle of efficiency and insight. The optimized routing and disciplined visit tracking (from Sol.1) ensure reps are in the right place. Once there, the powerful sales enablement tools (from Sol.2) allow them to execute perfectly. The data generated from this execution—orders, stock levels, competitor info, audit photos—feeds back into the system in real-time. This rich data empowers management with unparalleled visibility, allowing them to make smarter decisions about promotions, inventory, and territory planning, which in turn creates better plans and tools for the field force. It is a closed-loop system. Furthermore, its comprehensive nature makes it a viable prototype for a real-world enterprise application. Despite its broader scope, the use of modular design within the prescribed open-source stack (Laravel, Flutter, MySQL) makes development feasible for a dedicated student team over the capstone timeline.

| Solution | Advantages | Disadvantages |
| --- | --- | --- |
| Alt. Solution 1: Field Monitoring Focus | - - Rapidly improves field discipline and accountability. - Provides irrefutable proof of visit via GPS/geo-fencing. - Can significantly reduce fraudulent travel claims and idle time. - Relatively simpler backend, focusing on location data. | - - Does not address the core revenue-generation activity (order taking). - May be perceived as distrustful by sales reps, harming morale. - Offers minimal direct value-add to the rep's daily selling task. - Lacks integration with financial and inventory data. |
| Alt. Solution 2: Sales Enablement Focus | - - Directly boosts sales rep effectiveness and confidence at point of sale. - Drastically reduces order errors and pricing disputes. - Improves customer experience with faster, accurate transactions. - Provides good data on what was sold. | - Provides no control over where or when selling happens. - Cannot prevent reps from skipping low-priority but strategically important outlets. - Lacks mechanism to gather market intelligence (shelf audits, competitor data). - Offline capabilities might be limited to just order capture. |
| Alt. Solution 3: Integrated Platform | - - End-to-End Transformation: Digitizes and improves every link in the field sales chain. - Data-Driven Ecosystem: Creates a single source of truth for operational and commercial data. - Balanced Empowerment & Control: Equips reps with tools while giving management oversight. - Maximum Business Impact: Addresses productivity, accuracy, visibility, and reach simultaneously. - Future-Proof & Scalable: Modular design allows for adding AI recommendations, predictive forecasting, etc. | - - Higher Development Complexity: Requires careful integration of multiple sophisticated modules. - Longer Development Timeline: More features necessitate more design, coding, and testing effort. - Steeper Learning Curve: Users need training on both mobile and web components. - Demands Robust Architecture: The sync engine and backend API must be exceptionally well-designed to handle the data load and complexity. |

Solution Usage Scenarios

- Scenario: The Data-Driven Sales Representative's Day

Rina, a Sales Rep, starts her day at 8:00 AM. She opens the mobile app. Her Daily Visit Plan, auto-generated the night before, lists 15 outlets in a logical, fuel-efficient sequence, with A-tier outlets flagged as high priority. The first outlet is 20 minutes away; the app's navigation is integrated. Upon arrival, she clicks "Check-In." The app uses Geo-Fencing to confirm she is within 50 meters of the outlet's stored GPS coordinates, and logs the time. She selects "Regular Sales Call" as the visit reason. Inside, she first conducts a Visibility Audit. Using a predefined checklist, she takes photos of her brand's shelf display and a competitor's new product launch, rating planogram compliance. This data is saved locally. She then meets the owner. To place an order, she scans product barcodes with her phone's camera, instantly adding them to the Sales Order. The system automatically applies a "Buy 20 Cases, Get 5% Cashback" Promotion the outlet qualifies for. Before submitting, she checks Real-Time Stock and sees the distributor has ample inventory. The app shows the owner's outstanding balance is within terms. The owner reviews the summary and signs directly on the screen with a Digital Signature. Rina checks out, and the order is queued for sync. This efficient, digital process is repeated at each outlet, with the app guiding her seamlessly through the optimized route.

- Scenario: Managerial Oversight and Proactive Intervention

David, a Regional Sales Manager, begins his week by logging into the Web Admin Portal. His dashboard shows a live summary: Outlet Coverage at 94%, Strike Rate (productive visits) at 87%, and a highlight that the new "Energy Boost" drink promo is underperforming in District 7. He drills down. Using the GPS Tracking module, he replays the routes of his District 7 team from the previous day and notices a rep, Andi, spent an unusually long time at a single outlet. He pulls up the Order Management log and sees Andi recorded a large return order from that outlet with a reason code "Damaged Goods," supported by a photo. David can immediately follow up. Next, he reviews the Merchandising Audit scores filtered for District 7 and sees poor Planogram Compliance. He exports a report with outlet photos as evidence. At 10:00 AM, he initiates a video call with his District 7 supervisor, sharing his screen with the dashboard data. He can provide specific, data-driven coaching: "Focus on ensuring the planogram is followed in these five outlets, and investigate the stock damage issue with Andi's key account." This replaces vague directives with precise, actionable insight..

- Scenario: Seamless Offline Operation in a Rural Market

Sari operates in a rural market with no cellular connectivity by pre-downloading a local data cache containing product catalogs, pricing, and planned outlets over office Wi-Fi. Throughout the day, the application functions fully offline, enabling her to execute visits, place orders, capture payments with photo evidence, and register new outlets, all stored securely on the device. Once a stable connection is detected, the auto-sync engine runs seamlessly in the background, uploading all activities to the central system while flagging any data conflicts for review without data loss. As a result, sales, invoices, and inventory are fully updated as if the system had remained online.

D. DEVELOPMENT EFFORT

- Manpower Details

| No. | Name of Member | Job Description |
| --- | --- | --- |
| 1 | Dannis Surya Ridfan | Backend & System Architecture Lead Manage team, coordinate with stakeholders, design system architecture, develop backend API, and manage database. |
| 2 | Pieter Utomo Wijaya | Web Admin Portal & Frontend/UX Lead develop web admin panel (HRIS website), UI/UX design for web, implement recruitment and training modules.. |
| 3 | Muhammad Ibnul Aroby | Cross-Platform Mobile Application Lead Develop mobile application (Android/iOS), implement GPS attendance tracking, offline sync, and UI/UX for mobile. |

- Development tools

Development Tools and Technology Stack

Backend:

- Node.js + Express.js (JavaScript runtime + framework)

- PostgreSQL (database, open source)

- Firebase (untuk push notification & auth, free tier tersedia)

- Frontend Web:

- React.js atau Vue.js (JavaScript framework)

- Bootstrap/Tailwind CSS (styling)

- Mobile App:

- React Native (cross-platform, JavaScript-based)

- Expo (development toolchain, gratis)

- Design & Collaboration:

- Figma (UI/UX design)

- Draw.io (flowchart & UML)

- GitHub (version control)

- Development Environment:

- Visual Studio Code

- Postman (API testing)

- Android Studio (emulator untuk Android)

- Test Equipment

Test equipment to support our system is as follows:

- Smartphone and Laptop

- Browser

- Internet Connection

- Expert needs

No Expert needs for this project

- Cost estimation

The proposed solution is designed to be highly cost-effective by leveraging existing internal resources and infrastructure. The initial development and implementation of this web-based system are estimated to incur zero direct financial expenditure. While the initial implementation is cost-neutral, potential operational costs may arise in the future. These costs are contingent on future deployment scenarios, such as collaboration with external partners, and could include expenses for dedicated cloud hosting, domain registration, or specialized maintenance. However, for the initial rollout, the solution presents a low-risk, high-reward approach to addressing the identified problem without impacting the current budget.

- Timelines

| No | Description | January |  |  |  |  | February |  |  |  | Maret |  |  |  | April |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Week |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 5 |
| 1. | Problem Identification Proposal(Finalize problem formulation, analysis, and solution design. ) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. | Product Specifications (Detail functional & non-functional requirements, create UI/UX prototypes) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. | Design (Complete system architecture, database design (ERD), and detailed module specifications.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. | Implementation (Core development: Backend API, Mobile App, Web Dashboard.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. | Testing (Rigorous functional, usability, and offline sync testing. Bug fixing.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. | Arrange final report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

REFERENCES

- Rouzies, D., et al. (2021). Sales technology: Reviewing the landscape. Journal of Personal Selling & Sales Management, 41(2), 89-106.

- Ziekow, H., & Ivantysynova, L. (2011). GPS-based tracking of outdoor assets: Analyzing the accuracy of location data. In 2011 IEEE International Conference on RFID (pp. 110-117). IEEE.

- Nguyen, T. H., et al. (2020). Designing a mobile sales support system: A case study in the pharmaceutical industry. International Journal of Information Management, 50, 366-375.